**Town of Bradford**

**Special Town Board Meeting**

**Thursday, April 29, 2021 at the Bradford Town Hall at 7:30 p.m.**

***Minutes***

*1. Call to Order and Roll Call*

Town Board Chairperson David Moyer called the Special Town Board Meeting to order at 7:30pm on Thursday, April 29, 2021 at the Bradford Town Hall. Also present were Supervisors Loren Bobolz, Dan Huisheere, and Ben Wellnitz, and Marlina Jackson, Clerk. Supervisor Sarah Pope was absent.

*2. Adoption of the Agenda*

A motion to adopt the Agenda was approved. (Loren Bobolz/Dan Huisheere)

*3. Discussion and action on bids and options for current potential projects*

Creek road project update and discussion of a culvert at O’Rielly road which was not in the design and estimate. Dave Moyer went to site, inspected it, and evaluated the existing culvert. Kyle from Battermans estimated additional cost of $2200-$2500 for culvert. Culvert work will be completed this upcoming week. A motion to put a culvert addition to the Creek Road Project at the cost of $2200-$2500 (Dan Huisheere/Ben Wellnitz) was made. Motion carried by voice vote with no negative vote.

Discussion of bids for grinding of Waite Road, BC Townline Road. Ayres subcontracts a grinding company for the project. Grinding would be $2.34/linear foot at 19’wide and includes the grind, grade, and compaction. Cost would be roughly $29,000 for 2700 linear feet of road. County would be estimated cost of $52,000-$53,000. Signage for loose gravel, and preparing for base is still needed. Total of 2.6 miles of road to grind including on BC Townline and Waite Rd. All new work needs to be 19’ wide in compliance. Decision on BC Townline cannot be made until we hear back from David Brandl, town of Clinton Chairperson. BC Townline cost would be $16,848.00--split with Clinton would be $8424.00. Cost of Odling Rd grinding would be $12,355.00. Total of grinding would be $33,659.00 for Waite, split BC Townline, and Odling Rd. A motion to accept Ayre’s bids for approximately 1 mile of road on Waite Road and approximately 1 mile of road on Odling Rd at $2.34/linear ft to pulverize, relay,shape (Loren Bobolz/Dan Huisheere). Motion carried by voice vote with no negative vote.

County has been contacted on culvert work on Townhall Road for cost of $5500. Cost would be split with Bradford. Coldpatching will be discussed for Creek Rd, Avalon Rd, Carvers Rock Rd, Emerald Grove Rd, Kemp Road. Pothole filling discussed and using the county to do 4 days of pot hole filling. Load of cold patch is $2500/load. County is 1.5 months out on blacktopping but cold patching could be sooner. Areas needing pothole filling would be Creek Rd from 140 to Emerald Grove Road, Avalon Road from 14 to township line, Emerald GRove Rd north of 14 needs grader Patch, Bradford Townhall Rd. A motion to have the county pothole fill for a week as soon as possible at the rate of $665/day on main Bradford roads (Loren Bobolz/Ben Wellnitz). Motion carried by voice vote with no negative vote.

Dave Moyer is meeting on Monday with Brian Ayre and Kyle from Battermans to discuss Waite Rd grinding and Culvert on Creek Road. Rye Drive has two spots per work order 608 for repair. Dave is going to get a bid from Ayre’s on the Wyman Rye areas.

Supervisor Dan Huisheere spoke with Pete from the county in regards to rolling gravel back on BC Townline Rd for $300.00. A motion to approve spending $300.00 to grade per Work Order 602 dated 4-19-2021 (Dan Huisheere/Loren Bobolz). Motion carried by voice vote with no negative vote.

*6. Adjournment*

Motion to adjourn. The motion was made by Loren Bobolz and seconded by Dan Huisheere. The motion carried by voice vote with no negative vote. The meeting was adjourned at 8:27 pm.

Respectfully Submitted,

Marlina Jackson